SUPREME COURT OF INDIA

State of Jammu and Kashmir

Vs.

Ghulam Mohd. Dar

C.A.No.2712 of 1999

(V. N. Khare CJI. and S. B. Sinha J.)

20.11.2003

ORDER

1. The appellant herein issued an advertisement inviting tenders for the works, namely, construction of Radiotherapy Mortuary workers facility, pump house and guard room. Respondent No. 1 herein responded to the said advertisement and submitted his tender, which was accepted by the appellant herein. An agreement was entered into between the parties on 14.12.79. The agreement contained an arbitration clause. It appears that the respondent was able to complete the construction by November, 1983. Under such circumstances, he gave an application to the Chief Engineer wherein it was submitted that the escalation of 42% has not been paid in respect of certain items of which escalation is provided under the principal agreement. However, the Chief Engineer informed the respondent that the escalation was applicable to all the items as per the decision of the Standing Finance committee. On 4.4.1981 the respondent filed a petition in the High Court of Jammu and Kashmir seeking the mandamus that the appellant be directed to pay 42% escalation rates as approved under the supplementary agreement and confirmed by the letter dated 5.5.1986 of the Chief Engineer.

2. The learned Single Judge of the High Court allowed the writ petition and issued a direction in terms of the prayer made in the writ petition. A Letters Patent Appeal filed by the appellant was dismissed. It is against the said judgment, the appellant is in appeal before us.

3. It is not disputed that the contract agreement entered into by and between the parties contain an arbitration agreement. Furthermore, the respondent herein filed the aforementioned writ petition for enforcing a contract qua contract. Although an objection has been taken as regards the maintainability of the writ petition by the appellant herein, the same unfortunately has not been considered by the High Court. It is well settled that writ of or in the nature of mandamus would not ordinarily issue for enforcing the terms and conditions of a contract qua contract. A writ of mandamus would issue when a question involving public Law character arises for consideration. It is also well settled that the High Court would not entertain a writ petition involving disputed questions of fact. Keeping in view, the aforementioned well settled principles of law, the impugned judgments cannot be sustained. They are set aside accordingly. The appeal is allowed. However, the parties appearing before us proposed that Justice R.P. Sethi, a former Judge of this Court be appointed as a sole Arbitrator in terms of the arbitration agreement. Accordingly, we request Justice R.P. Sethi to act as the sole Arbitrator Learned counsel appearing for the parties also submitted that no plea as regards limitation would be raised before the learned Arbitrator. The parties would be at liberty to approach Justice P.P. Sethi for the aforementioned purpose. The remuneration payable to the Arbitrator shall be decided by the Arbitrator himself. We ray wake it clear that the fees payable to the learned Arbitrator would be decided by him and the Award, if any, would he filed before the High Court.

4. In the aforesaid view of the matter, we set aside the judgment under challenge. The appeal is allowed.