REPORTABLE

IN THE SUPREME COURT OF INDIA

CIVIL APPELLATE JURISDICTION

CIVIL APPEAL NO.6478 OF 2009

DEVI MULTIPLEX & ANR.                         …. Appellants

Versus

STATE OF GUJARAT & ORS                    …. Respondents

WITH

CIVIL APPEAL NOs.6479/2009, 6480/2009,  6481/2009,

6482/2009, 6483/2009, 6484/2009, 6485/2009, 6487/2009, 6488/2009,

6489/2009, 6490/2009 AND 6491/2009

J U D G M E N T

Uday Umesh Lalit, J.

1.    Civil Appeal 6478 of 2009 is directed against  the judgment and  order

dated 26.06.2009  passed by the  High  Court  of  Gujarat  at  Ahmedabad  in

Special Civil Application No.18692 of 2005  to the extent it  dismissed  the

challenge to  the  order  passed  by   respondent  no.  3  dated  20.07.2005

rejecting the application of the appellants for  extension   of  time  under

Clause 10 of New Package Scheme of Incentives for  Tourism  Projects,  1995-

2000. Similar challenge stands raised in other civil appeals against  Orders

rejecting their applications for extension of  time.   Since  Civil  Appeal

No.6478 of 2009was taken as the lead  matter,  facts  relating  thereto  are

dealt with in detail hereafter.

2.    On 20.12.1995  Government  of  Gujarat  announced  policy  named  “New

Package Scheme of Incentives for  Tourism  Projects,  1995-2000”  (hereafter

referred to as the Scheme) with a view to make available all fiscal and  non

fiscal  incentives,  reliefs  and  concessions  enjoyed  by  industries   to

‘Tourism’ which was accorded the status of an industry, in order to  give  a

boost to tourism sector by attracting higher investment in  the  areas  with

tourism potential and to generate employment opportunities. Under Clause  2,

the Scheme came into operation on 1.8.1995 and was to remain in force for  a

period of five years upto 31.07.2000. Under Clause 3, to be eligible, a  new

tourism unit ought to be registered after 1.8.1995. Clause  4.7  dealt  with

effective steps which such unit was expected to undertake. Under  Clause  5,

after taking initial effective steps a  tourism  unit  could  apply  to  the

Director of Tourism for registration. All projects had  to  conform  to  the

specifications and requirements spelt  out  in  Appendix  B  which  Appendix

dealt  with  various  categories  of  tourism  units  and  Item  22  thereof

pertained  to  Entertainment  Complexes  including  multi   cinema   theater

complexes or multiplexes.  Clause  7  categorised   tourism  units  in  four

categories, namely, Prestigious Tourism Units, Large  Scale  Tourism  Units,

Small Scale Tourism Units and Tiny Tourism Units with minimum fixed  capital

investment of Rs. 10 Crore, 90 lakhs,  10  lakhs  and  less  than  10  lakhs

respectively. Clause 8 dealt with incentives and stated that a  tax  holiday

of 5-10 years would be available in respect of  exemptions  from  (i)  Sales

Tax (ii) Turnover Tax  (iii)  Electricity  Duty  (iv)  Luxury  Tax  and  (v)

Entertainment Tax, upto 100% of capital investment.  In clause  8.1  it  was

stated that the quantum of incentives would  not  exceed  100%  of  eligible

capital investment and it  further  stated  the  period  of  eligibility  in

respect of Prestigious Tourism Unites,  Large  Scale  Tourism  Units,  Small

Scale Tourism Units and Tiny Tourism Units to be 10 years, 8 years, 6  years

and 5 years respectively.  Clause 9 dealt with  composition  of  sanctioning

authority  whereunder  State  Level  Committee  was   competent   to   issue

eligibility certificate in respect of  Prestigious  and  Large  Units  while

District Level Committee was to issue eligibility certificate for all  Small

Scale and Tiny Tourism Units.  The procedure for registration tourism  units

for incentives was detailed in Clause 10.

Clauses 4.7 and 10 of the Scheme  are quoted hereunder:-

“4.7        EFFECTIVE STEPS

The effective steps shall comprise

(a) initial effective steps which shall include:

i)   Effective possession  of  land  by  an  eligible  unit  free  from  all

encumbrances.

ii) Registration in respect of company/Cooperative Society/Trust in  respect

of a partnership  firm,  evidence  of  execution  of  partnership  deed  and

filling of requisite application  with  payment  of  necessary  registration

fees with the Registrar of Firms.

iii)   Submission of project report specifically mentioning the category  of

tourism activity (coverage) and  the  incentive  that  are  proposed  to  be

availed of by the eligible unit with all relevant details.

iv) Copy of application duly acknowledged by  all  statutory  and  executive

authorities from which permission is required.

(b)  final effective steps shall mean and include:

i)     Clearance,  if  any,  from   Central/State   Government   and   other

authorities concerned for implementing the project.

ii)   Tying up of the means of finance for the project to  the  satisfaction

of the incentive sanctioning authority.

iii)  Acquisition of fixed assets at site to the extent of 10% of the  total

fixed assets as envisaged for the project, and

iv)  Evidence regarding expenditure on the project, including  advances  and

pre-operative expenses paid, aggregating to  at  least  25  percent  of  the

capital cost envisaged for the project.

10.   PROCEDURE FOR REGISTRATION OF TOURISM UNITS FOR INCENTIVES:

All tourism units eligible for the Scheme will  apply  to  the  Director  of

Tourism in a prescribed Form.   The Directors of  Tourism  will  scrutinizes

the  application  and  will  issue  temporary  and  permanent   registration

adopting the following procedure:

a)  Director of Tourism shall give provisional  registration  in  the  first

instance  upto  2  years  to  the  eligible  unit  after  scrutinizing   the

application received by him under the Scheme.

b)  If such a unit is not  in  a  position  to  start  commercial  operation

during the initial validity period the unit will  have  to  apply  with  the

progress report to the State Level Committee which is  authorized  to  grant

extension upto six months at a time or a  total  period  of  2  years  after

examining  the  difficulties  experienced  by   the   individual   unit   in

implementing the project and also record the reasons thereof in writing.

c)   The units which are unable to go  into  operation  after  it  has  been

given extension under para (b) above will have to apply  to  Government  the

reasons for the delay.  Such application will have to be  forwarded  by  the

director of tourism, who will carry out physical inspection of projects  and

report to government for decision.  If the director of tourism is  satisfied

that the steps to implement the project are adequate  he  shall  inform  the

Government about the same.

d)    The State Government on examination of details made available  by  the

director of  tourism  may  decide  to  extend  or  reject  the  registration

depending upon the merit of each case.  The decision of Government  in  this

regard will be final and binding on the party.

e)   The unit will become eligible to apply  for  provisional  or  temporary

registration only after taking initial  effective  steps  as  stipulated  in

para 4(7)(a).

f)  The  eligible  unit  will  be  registered  permanently  only  after  the

commencement of commercial operation and completion of the project.”

4.    The State Government, in exercise of powers conferred  upon  it  under

Section 29 of the Gujarat Entertainment Tax Act,  1977  (Act  16  of  1977),

issued Notification dated 14.02.1997 which was published in  the  Government

Gazette of even date.  The relevant part of the Notification was as under:

“Whereas the Government of Gujarat has introduced a New  Package  Scheme  of

incentives for Tourism Projects 1995-2000, under  the  “New  Package  Scheme

for incentives for  Tourism  Projects  1995-2000,  under  the  “New  Tourism

Policy, 1995” vide  Government  Resolution,  Information,  Broadcasting  and

Tourism  Department  No.NTP-1095-1983-C,  dated  the  20th  December,   1995

(hereinafter referred to as “the aid resolution”):

And whereas the Government of Gujarat considers it necessary so to  do

in the public interest:

Now, therefore, the exercise of powers conferred by  sub-sec.  (1)  of

Section 29 of the Gujarat Entertainment Tax Act, 1977  (Guj.  16  of  1977),

(hereinafter  refrred  to  as  “the  said  Act”)  and  in  supersession   of

Government Notification, Information, Broadcasting  and  Tourism  Department

No.  (GHT.91.45)  MNR-1391-285-E,  dated  the  24th   December,   1991   the

Government of Gujarat hereby exempt wholly  the  tax  on  the  entertainment

which fulfils the criteria laid down in Appendix-B of  the  said  resolution

(hereinafter referred to as the eligible entertainment) during the  eligible

period or upto the period of expiry of the limits of  incentives,  whichever

is  earlier,  to  the  extent  referred  to  in  para  8.1   of   the   said

resolution……………………………………..

…………………………………………………………………………………………………………………..”

Paragraph 17 of the Notification stated that the exemption under  said

Notification would be subject to all terms and  conditions  referred  to  in

Government Resolution dated 20.12.1995 in the Scheme and further  conditions

stipulated in the Notification.

5.    The appellants being desirous of setting up a multiplex and avail  the

incentives under the Scheme took effective steps as  stated  in  the  Scheme

and  the  Notification  dated   14.02.1997   and   applied   for   Temporary

Registration Certification (TRC for short).  Said application  was  examined

by the concerned authorities and TRC was granted on 17.09.1999 and the  same

was sent to the appellants  under  covering  letter  dated  04.11.1999.   In

pursuance thereof the  appellants  started  constructing  the  multiplex  in

accordance with the Scheme.

6.     On 28.06.2000 Government Resolution No.NTP/1098-3219/C was issued  by

the State  Government seeking to  clarify  incidental/ancillary  aspects  as

regards treatment of certain cases covered under the Scheme.   Clause  A  of

the Resolution stated that  an  application  for  TRCs  under  the  existing

policy would be accepted till 31.07.2000 and TRCs would be  issued  provided

initial effective steps were taken on or before  31.07.2000.   Clause  B  of

the said Resolution was as under:

“B.   ADHOC/FINAL ELIGIBILITY ERTIFICATE:

All the units to whom TRC has already been issued under  the  guidelines  of

Tourism Policy  1995-2000,  shall  apply  for  the  Eligibility  certificate

within 180 days from the date of commencement of commercial activities.

All the units to whom TRC has been issued & have  not  commenced  commercial

activities on or before 31.07.2000 shall be considered as pipelines case.

The units falling under the pipeline cases  shall  complete  the  respective

project within the time-limit given below.

a)    Tiny Project           1 year w.e.f. 31/7/2000

b)    Small Project    1 year w.e.f. 31/7/2000

c)    Prestigious Project    2 year w.e.f. 31.7.2000

d)    Large project    2 year w.e.f. 31.7.2000

No further extension or relaxation shall be available to pipeline cases.

The unit falling under the pipeline cases who fails to complete the  project

as stipulated above shall not be eligible for any incentive Adhoc  or  Final

as per tourism Policy 1995-2000.

No investment made after operative period or Scheme,  i.e.  31.7.2000  shall

be considered as eligible investment.  However,  in  case  of  projects  not

completed and commissioned  up  to  31.7.2000  the  investment  made  during

extended  period  mentioned  above  shall  be  considered  while   computing

eligible investment.

The validity period of the TRC issued under the  existing  policy  1995-2000

shall be two years from date of issue  or  expiry  of  operative  period  or

policy, i.e. 31.7.2000 whichever is earlier.

The pipeline cases, once rejected shall not be eligible to apply  again  for

incentives under the Tourism Policy 1995-2000.”

The Scheme was extended upto  30.09.2000  and  later  upto  30.11.2000  vide

Resolutions dated 31.07.2000  and  30.09.2000  respectively  issued  by  the

State Government.

7.    On 26.01.2001 a massive earthquake took place in the  State  resulting

in collapse of number of buildings and structures.  This  caused  suspension

of the process of issuing  development  permissions,  for  the  purposes  of

maintaining structural safety standards in Development  Control  Regulations

under the provisions of the Gujarat  Town  Planning  and  Urban  Development

Act, 1976.  On 27.03.2001 it was directed by the State Government  that  all

development permissions must adhere to structural safety norms as stated  in

annexure to said order dated 27.03.2001 and that even with  respect  to  the

existing  development   permissions,   necessary   certification   regarding

structural stability and strengthening ought  to  be  issued  by  Structural

Engineers  having  requisite  qualifications.   The   appellants   submitted

building plans along with the requisite  structural  stability  certificate.

The approval was accorded by the Municipal Corporation in October  2001  and

the appellants resumed construction work.  Since more than a year  was  lost

because of subsequent changes in building norms, the appellants  applied  on

11.12.2001 for grant of extension for completing the  project  pointing  out

the aforesaid difficulties.   It  was  stated  that  as  on  the  date,  the

appellants had incurred expenditure to the tune of Rs.91.25 lakhs for  which

a certificate of the Chartered Accountant was enclosed.  Photographs of  the

completed civil works were also enclosed.

8.    Around 26.02.2002 large scale communal riots took place in  the  State

and Naroda (where the project of the appellant is located) was  one  of  the

worst affected areas.  Normal civil life was disrupted  for  a  considerable

time, the labour force had  left  the  site  and  accordingly,  as  per  the

appellants, no construction could take place for more than four  months.  On

04.04.2002 in  its  12th  meeting,  State  Level  Committee  considered  the

application dated 11.12.2001 preferred by the appellants. It clarified  that

the date of TRC in case of the appellants shall  be  4.11.1999.  Keeping  in

view the delay in continuation of operation due to earthquake  and  so  also

the progress made by the appellants,  the  Committee  granted  extension  in

validity period of TRC by six months  which  decision  was  communicated  on

15.04.2002.  The appellant wrote  on  24.02.2002  stating  that  though  the

extension was granted by the State Level  Committee,  the  appellants  could

effectively get only 17 days out  of  the  extension  of  six  months.   The

appellants  informed  that   the   civil   work   was   complete   and   the

electrification and air-conditioning work was in progress.  It  was  further

stated that as on that date Rs.1.11 crores were spent on  various  items  of

capital work, as supported by certificate from the Chartered Accountant  and

prayed for further extension of four months.   By  subsequent  letter  dated

19.08.2002 it was stated that the civil work  and  the  electrification  was

complete and the ducting and air-conditioning  work  was  on  the  verge  of

completion. The status of investment as on that date was  said  to  be  more

than Rs.3.21 crores, as supported by  the  certificate  from  the  Chartered

Accountant.  The appellants then  requested  for  extension  of  six  months

instead of four months as was prayed earlier vide request dated  29.04.2002.

9.    The State Level Committee in  its  13th  meeting  held  on  21.09.2002

discussed the provisions of extension in validity period of TRCs as per  the

policy.  It felt that the implementation of various  projects  was  affected

on account of the earthquake  and  subsequent  finalisation  of  Development

Control  Rules  and  Regulations  for  the  earthquake  resistant   building

structures.   As regards the application of the  appellants,  the  Committee

found that the delay in commencing the operation due to  earthquake  and  in

completing the operation due to riots was justifiable and that the  physical

progress of the project was satisfactory.  However, it took  the  view  that

extending the validity period would result in  extension  beyond  31.07.2002

and as such the matter was required to be deferred till the Government  took

a decision on modification of GR dated 28.06.2000.

10.   The appellants vide letter dated 30.10.2002 reiterated  their  request

for  extension  which  was  repeated  by  letters   dated   13.12.2002   and

22.04.2003.  On 20.06.2003 the  Commissioner  of  Tourism  informed  that  a

proposal for amendment of GR dated 28.06.2000 was sent and  the  matter  was

being considered  at  the  governmental  level.   It  was  stated  that  the

eligibility as per TRC issued to the appellants was in force and that  their

project was still eligible.  The appellants commenced commercial  operations

on 11.07.2003 and applied for grant of appropriate  eligibility  certificate

on 04.11.2003.

11.   In June 2004 Multiplex Association  of  Gujarat  filed  Special  Civil

Application No.5574 of 2004 on behalf of  its  members  in  the  High  Court

seeking appropriate directions for grant of eligibility certificate  to  its

members.  The High Court by its order dated 22.06.2004  directed  the  State

Government to  decide  the  applications/representations  for  extension  of

time.  Thereafter, on 22.07.2004 the Commissioner of Tourism issued  a  show

cause notice  calling  upon  the  appellants  why  their  application  dated

04.11.2003 for grant of eligibility  certificate  should  not  be  rejected.

Relying on the GR dated 28.06.2000, it was stated that the project  was  not

completed by 31.07.2002 and as such the appellants did not qualify  for  the

benefit of the Scheme dated 20.12.1995.  The show cause notice  was  replied

by the appellants. On 20.07.2005 the application for  grant  of  eligibility

certificate was rejected stating the following reasons:

“1.    Sufficient  time  extension  has  already  been  given  for  starting

commercial activities of the project.

2.    Further extension of time limit would lead  to  undue  burden  on  the

State’s Exchequer.

Multiplicity of multiplexes beyond the requirement in the State.”

The aforesaid order dated 20.07.2005 was challenged  by  the  appellants  by

filing Special Civil Application No.18692 of 2005 in the High Court  seeking

declaration that period for starting commercial operation  as  envisaged  in

the Scheme stood extended upto  11.07.2003  and  that  the  appellants  were

entitled to be issued eligibility certificate and to  all  incentives  under

the Scheme.  The High Court while rejecting the  submissions  observed  that

the operative period of the Scheme came to an end  on  30.11.2000  by  which

time the appellants had not commenced  commercial  operation  and  that  the

appellants were not  entitled  to  any  benefits  or  incentives  under  the

Scheme. It found that the time for completing  the  project  and  commencing

the commercial operation would stand extended  as  a  result  of  Government

Resolution dated 28.06.2000 only upto  31.07.2002  and  upto  30.11.2002  in

view of Government Resolutions dated 31.07.2000 and 30.09.2000,  that  there

could be no further extension of time limit and that  since  the  commercial

operations had not commenced even within  such  extended  time  period,  the

claim of the appellants was rightly rejected. It observed that in the  facts

and circumstances  of  the  case  there  could  be  no  application  of  the

principles of Promisory Estoppel.   The  present  appeal  by  Special  Leave

seeks to challenge the view so taken by the High Court. During the  pendency

of the matter this Court had directed the appellants and similarly  situated

multiplex theatre owners to keep paying the current  taxes  and  to  deposit

the outstanding dues as on 31.07.2009 in six  equal  quarterly  installments

with interest @ 9 per cent on reducing balance.

Appearing  for  the  appellants,  Mr.  Rakesh  Dwivedi,  learned  Senior

Advocate submitted that the incentives provided in Clauses 8  and  8.1,  and

the procedure prescribed for registration in Clause 10 formed  the  core  of

promise and representation on part of the State Government  based  on  which

eligible units including that of the appellants had altered  their  position

and made huge investments in Large Scale Tourism Units.  He  submitted  that

such units could not now be told that the non fiscal benefits  of  extension

of validity period would not be granted  to  them  despite  they  have  been

fulfilled the conditions of satisfactory progress. It was further  submitted

that Clause 10(b) and  more  particularly  the  expressions  “in  the  first

instance” and “initial validity period” in said Clause 10  (b)  promised  an

over all validity period of four years; the initial  validity  period  being

two years granted straight away under TRC while  the  subsequent  period  of

two  years  could  be  granted  depending  upon  the  progress  report   and

difficulties  experienced.  He  submitted  that   the   notification   dated

14.2.1997 was issued under Section  29 of Act 16 of 1977 incorporating   the

terms and conditions of the Scheme dated 20.12.1995 and as  such  Clause  10

of the Scheme had acquired a  statutory  status.  In  his  submission,  G.R.

dated 28.06.2000 was a mere resolution not  being  translated  into  similar

notification under Section 29, and therefore said GR dated 28.06.2000  could

not detract or derogate from statutory  notification  dated  14.2.1997.   On

merits, it was submitted that the reasons in the letter of  rejection  dated

20.07.2005 were incorrect and irrelevant. He stated that  out  of  108  TRCs

issued under the Scheme, only in 22 or 23 cases the projects were  completed

and commercial operations had started. Evidently, the State Government  must

have considered that the burden with respect to 108 TRCs  could  comfortably

be borne, keeping in mind the advantages flowing from establishment  of  the

projects.   Further,  three  projects  had  shut  down  after  they   became

operational.  In the circumstances, the reasons regarding  undue  burden  on

the Exchequer and requirement of Multiplexes in the State  as  stated,  were

absurd and baseless.

14.     Mr.  Pritesh  Kapur  learned  Advocate  appearing  for   the   State

submitted that the Scheme  was to  remain in force up  to  31.07.2000  which

period was further extended up to 30.11.2000 and that the  Scheme  including

Clause 10  in its  entirety  ceased  to  be  operative  thereafter.  In  the

submission of the learned counsel, the right to seek  an  extension  of  the

validity period beyond the cut off date would survive  only  if  such  right

was an accrued right, which was not so  in  the  present  case.  He  further

submitted that GR dated 28.06.2000, rather than detracting from  the  Scheme

granted further extension to such units and  as  such  cases  for  extension

after the period of operation of the Scheme had come  to  an  end  must  and

ought to be governed by G.R. dated 28.06.2000  alone  and  that  since  said

G.R. did not contemplate any extension, the State Level Committee was  right

in not exercising any powers for grant  of  extension.  The  Government  was

also right in his submission, in taking a policy decision  in  not  granting

any further extensions.

15.   Mr. Rakesh Dwivedi learned  Senior  Advocate  in  rejoinder  submitted

that incentives under Clause 8 which span  beyond  5  years  and  up  to  10

years, were designed to survive even after expiry of the Scheme. He  further

submitted that in a case where TRC  was  granted  towards  the  end  of  the

operative period of the Scheme, the final effective steps would  necessarily

have to be taken after the expiry of the Scheme and thus the  Scheme  itself

contemplated that the actions under various clauses  would  continue  to  be

undertaken even after the expiry  of  the  Scheme.  In  his  submission  the

concept of “accrued right” is to be seen in the context of Section 6 of  the

General Clauses Act which may not strictly apply in  the  present  case.  It

was  submitted  that  in  any  case  positive  acts  in  the  form  of  huge

investments for setting up the projects having been  undertaken  during  the

initial validity period of the Scheme, the entitlement to claim  benefit  of

consideration of case  for  extension  under  the  Scheme  was  an  “accrued

right”.

16.   Reading of the Scheme shows that to be  eligible  for  the  incentives

under the Scheme, a new project ought to have  obtained  registration  after

1.8.1995 and taken initial effective steps under Clause 4.7(a)  which  inter

alia included effective possession of land free from  all  encumbrances  and

submission of Project Report.  It is only thereafter that an intending  unit

could apply and be given provisional registration under Clause 10(a).   Said

clause indicates that such provisional registration “in the first  instance”

would be up to two years. If the  unit  was  not  in  a  position  to  start

commercial operation during this initial validity period of  two  years,  it

would be  entitled  to  apply  with  progress  report  to  the  State  Level

Committee for extension, which could be granted up to six months at  a  time

or a total period of two years after examining the difficulties  experienced

in implementing the project. This first level  of  extensions  for  a  total

period of two years could be granted by the State Level Committee  and  even

if a unit was unable to go into operation after  availing  such  extensions,

it could still apply to the Government for further extension. Clauses 8  and

8.1 dealt with incentives and period of eligibility which  would  go  up  to

ten years after a unit  was  found  to  be  fully  eligible.  These  clauses

clearly show that such stages or eventualities would survive even after  the

expiry of period of the operation of the Scheme. The reading of  the  Scheme

further shows that no fresh application and TRCs could be granted after  the

period of operation but those who had crossed the threshold and  were  given

TRC, could have the full benefit of the stages contemplated in  Section  10.

In our considered view, it would be incorrect to say that  all  the  clauses

including Clause 10 would cease to operate after  the  period  of  operation

had come to an  end.  It  being  the  clear  intent  that  such  stages  and

eventualities ought to survive even after  the  expiry  of  the  Scheme,  we

reject the submission advanced on behalf of the State.

17.   Clause 7 of the Scheme classifies  projects  in  different  categories

and for a Large Scale Tourism Unit, with which we are  presently  concerned,

fixed capital investment was required to be  more  than  Rs.90  lakhs.   The

Scheme definitely promised an initial period for completion of  the  project

under Clause 10 (a) as two years after  the  initial  effective  steps  were

under taken by the concerned  unit.   Clause  10  (b)  further  promised  an

extension for two years subject to State  Level  Committee  being  satisfied

that an individual unit had experienced  difficulties  in  implementing  the

project.  A unit was therefore promised the availability of an  opportunity,

depending upon the individual fact situation, to pray for  extension  up  to

two years. Clause 10(C) further entitled such unit  to  approach  the  State

Govt. even after the aforesaid aggregate period of four  years  for  further

extension. In our view, Clause 10 was  one  of  the  core  features  of  the

Scheme  based  on  which  eligible  units  were  invited  to  make   capital

investment of more than Rs. 90 Lakhs with  a  promise  of  incentives  under

Clause 8. Having given such promise, based on which the appellants  incurred

capital expenditure, the question now arises  as  regards  applicability  of

doctrine of Promissory Estoppel.

18.   The law on the subject of Promissory Estoppel  was  recapitulated  and

succinctly dealt with by this Court in State  of  Punjab  Vs.  Nestle  India

Ltd.[1] It found the foundation of the doctrine  laid  in  the  decision  in

Collector of Bombay Vs. Municipal Corporation of the City of Bombay[2],  the

principle built upon in Union of India Vs. Anglo Afghan Agencies[3] and  the

superstructure of the  doctrine,  with  its  pre-conditions,  strengths  and

limitations outlined in the decision in Motilal  Padampat  Sugar  Mills  Co.

Ltd. Vs. State of UP[4]. This Court then dealt with the discordant  note  in

Jit Ram Vs. State of Haryana[5] and  how  that  was  firmly  disapproved  in

Union of India Vs. Godfrey  Philips  India  Ltd.[6]  by  a  bench  of  three

judges. We deem it appropriate to quote paras 27, 28,  29,  34,  35  and  36

from the decision in State of Punjab Vs. Nestle India Ltd. (Supra):-

“27. However, the superstructure of the  doctrine  with  its  preconditions,

strengths and limitations has been  outlined  in  the  decision  of  Motilal

Padampat Sugar Mills Co. Ltd. v. State of U.P.3  Briefly  stated:  the  case

related  to  a  representation  made  by  the  State  Government  that   the

petitioners’ [pic]factory would be exempted from payment of sales tax for  a

period of three years from the date of commencement of  production.  It  was

proved that the petitioners had, as a  consequence  of  the  representation,

set up the factory in the State. But the State Government refused to  honour

its representation. It claimed sales tax for the period it had said that  it

would not. When the petitioners went to court,  the  State  Government  took

the pleas:

(1) in the absence of notification under Section 4-A, the  State  Government

could not be prevented from enforcing the liability to sales tax imposed  on

the petitioners under the provisions of the Sales Tax Act;

(2) that the petitioners had waived their right to claim exemption; and

(3) that there could be no promissory estoppel against the State  Government

so as to inhibit it  from  formulating  and  implementing  its  policies  in

public interest.

28. This  Court  rejected  all  the  three  pleas  of  the  Government.  It

reiterated the well-known preconditions for the operation of the doctrine:

(1) a clear and unequivocal promise knowing and intending that it  would  be

acted upon by the promisee;

(2) such acting upon the promise  by  the  promisee  so  that  it  would  be

inequitable to allow the promisor to go back on the promise.

29. As for its strengths it was said: that  the  doctrine  was  not  limited

only to cases where there was some contractual relationship  or  other  pre-

existing legal relationship between the  parties.  The  principle  would  be

applied even when the promise is  intended  to  create  legal  relations  or

affect a legal relationship which would arise in future. The Government  was

held to be equally susceptible to the operation of the doctrine in  whatever

area  or  field  the  promise  is  made  —  contractual,  administrative  or

statutory. To put it in the words of the Court:

“The law may, therefore, now be taken to be settled  as  a  result  of  this

decision, that where the Government makes a  promise  knowing  or  intending

that it would be acted on by  the  promisee  and,  in  fact,  the  promisee,

acting in reliance on it, alters his position, the Government would be  held

bound by the promise and  the  promise  would  be  enforceable  against  the

Government at the instance of the promisee, notwithstanding  that  there  is

no consideration for the promise and the promise  is  not  recorded  in  the

form of a formal contract as required by Article 299  of  the  Constitution.

(SCC p. 442, para 24)

*     *    *

[E]quity will, in a given case where justice and fairness demand, prevent  a

person from insisting on strict legal rights, even  where  they  arise,  not

under any contract, but on his own title deeds or  under  statute.  (SCC  p.

425, para 8)

*     *    *

Whatever be the nature of the function which the Government is  discharging,

the Government is subject to the rule of  promissory  estoppel  [pic]and  if

the essential ingredients of this rule are satisfied, the Government can  be

compelled to carry out the promise made by it.” (SCC p. 453, para 33)

34. The discordant note struck by Jit Ram case5 was firmly disapproved by  a

Bench of three Judges in Union of India v. Godfrey Philips  India  Ltd.6  It

was affirmed that: (SCC p. 387, para 12)

“12. There can therefore  be  no  doubt  that  the  doctrine  of  promissory

estoppel is applicable  against  the  Government  in  the  exercise  of  its

governmental, public or executive functions and the  doctrine  of  executive

necessity or freedom of future executive action cannot be invoked to  defeat

the applicability of the doctrine of promissory estoppel.”

35. It was held that  irrespective  of  the  nature  of  power  wielded  the

Government is bound to wield that power provided  it  possessed  such  power

and has promised to do so knowing and intending that the promisee would  act

on such promise and the promisee has done so: (SCC p. 389, para 14)

“We think that the Central Government had power under Rule  8  sub-rule  (1)

of the Rules to issue  a  notification  excluding  the  cost  of  corrugated

fibreboard  containers  from  the  value  of  the  cigarettes  and   thereby

exempting the cigarettes from that part of the excise duty  which  would  be

attributable to the cost of corrugated fibreboard containers.  So  also  the

Central Board of Excise and Customs had power under Rule 8 sub-rule  (2)  to

make a special order in the case of each of  the  respondents  granting  the

same exemption, because it could legitimately be said  that,  having  regard

to the representation made  by  the  Cigarette  Manufacturers’  Association,

there were  circumstances  of  an  exceptional  nature  which  required  the

exercise of the power under sub-rule (2) of Rule 8. The  Central  Government

and the Central Board of Excise and Customs were therefore clearly bound  by

promissory estoppel to exclude the cost of corrugated fibreboard  containers

from the value of the goods for the purpose of  assessment  of  excise  duty

for the period 24-5-1976 to 2-11-1982.”

36. The limitations to the doctrine delineated  in  Motilal  Padampat  Sugar

Mills3 however, were also reaffirmed when it  was  said:  (SCC  pp.  387-88,

para 13)

“[T]hat there can be no promissory estoppel against the legislature  in  the

exercise of its legislative functions  nor  can  the  Government  or  public

authority be debarred by promissory  estoppel  from  enforcing  a  statutory

prohibition. It is equally true that promissory estoppel cannot be  used  to

compel the Government or a public authority to carry  out  a  representation

or promise which is contrary to law or which was outside  the  authority  or

power of the officer of the Government or of the public authority  to  make.

We may also point out that the doctrine  of  promissory  estoppel  being  an

equitable doctrine, it must yield when the equity so requires; if it can  be

shown by the Government or public authority that having regard to the  facts

as they have transpired, it would be inequitable to hold the  Government  or

public authority to the promise or representation  made  by  it,  the  Court

would not raise an equity in favour [pic]of the person to whom  the  promise

or representation is made and enforce the promise or representation  against

the Government or public authority.”

Coming to the facts of the present case,  we  find  that  the  Scheme

definitely promised incentives in the form of Tax holiday of 5-10  years  in

respect of exemptions  from  Sales  Tax,  Turnover  Tax,  Electricity  Duty,

Luxury Tax and Entertainment Tax upto 100 per cent of capital investment  if

a new unit was registered  after  1.8.1995  and  appropriate  investment  in

fixed capital assets was made. It also promised an  initial  period  of  two

years for going operational in the first  instance,  extendable  by  further

period of two years subject to satisfactory progress  to  be  found  by  the

State Level Committee. Even thereafter, the Unit could  still  approach  the

State Government for further extension. This was part of  the  core  of  the

Scheme, which invited investment in tourism units promising tax  holiday  as

stated above.  Based on such representation, various units  including   that

of the appellants having come forward and altered their position, the  State

Government  would  certainly  be  bound  by  the  principles  of  Promissory

Estoppel.  The State Government was thus estopped from  going  back  on  the

promise so made in the Scheme and could not have curtailed  the  period  and

the opportunity specifically made available within which the  project  could

be completed so as to avail the benefits under the Scheme.

We find nothing in the present case  on  the  basis  of  which  there  could

possibly be room to say that it would  be  inequitable  to  hold  the  State

Government to its promise. Out of 108 TRCs  issued  under  the  Scheme,  the

burden that the  Government  was  well  aware  and  thought  that  it  could

comfortably bear, only  19  or  20  units  have  been  established  and  are

functional.  In any case, the impact of  incentives  so  offered  under  the

Scheme and the consequential burden must have been  weighed  carefully  when

such promise was made and the Scheme was formed.  We may respectfully  refer

to the following observations of this Court  in  S.V.A.  Steel  Re-  Rolling

Mills Ltd. and others v. State of Kerala and others[7] to which  one  of  us

(Anil R. Dave, J.) was a party:

“30. Before laying  down  any  policy  which  would  give  benefits  to  its

subjects, the State must think about pros and cons of  the  policy  and  its

capacity to give the  benefits.  Without  proper  appreciation  of  all  the

relevant factors, the State should not give any assurance, not only  because

that would be in violation of the principles of promissory estoppel  but  it

would be unfair and immoral on the part of the State not to act as  per  its

promise.”

Furthermore, the Scheme as framed on 20.12.1995  formed the basis of  a

statutory notification under Section 29 of Act 16 of 1977 and  as  such  the

core components of the Scheme had acquired a statutory status. By virtue  of

said Section 29, the notification dated 14.2.1997 was required  to  be  laid

for not less than 30  days  before  the  State  Legislature.  If  the  State

Government  was  desirous  of   amending,   varying   or   rescinding   said

notification dated 14.2.1997, the subsequent G.R.   dated  28.06.2000  ought

to have been translated in a statutory notification under Section 29 of  the

Act 16 of 1977.  In the absence of such steps having been  undertaken,  G.R.

dated 28.06.2000 could not in any way detract from or dilute the  effect  of

the Scheme which had acquired statutory status.

21.   We therefore hold that the  appellants  were  entitled  to  have  full

benefit and advantage of Clause 10 of the Scheme and the curtailment of  the

period and opportunity available under said  Clause  10  of  the  Scheme  by

subsequent G.R. dated 28.06.2000 was bad and ineffective.

The  record  indicates  that  the  progress  of  the  project  of  the

appellants was greatly hampered as a result of  major  earth  quake  in  the

State on 26.01.2001 and large scale communal riots in the State in  February

2002. The State Level Committee was  satisfied  that  the  commencement  and

continuation of the project was so affected  as  a  result  of  these  major

difficulties and had  granted  initial  extension  of  six  months  but  the

appellants had  benefit  of  only  few  days  out  of  such  extension.  The

subsequent request for further extension  which  was  backed  with  relevant

certificate from the Chartered  Accountant  certainly  persuaded  the  State

Level Committee to find that the facts justified grant of further  extension

but it felt it had lost the power to grant such extension because of  G.  R.

dated 28.06.2000.  In the light of the view that we have  taken,  the  State

Level Committee was still competent to consider the  request  for  grant  of

extension.

23.   In the circumstances, we allow the appeal and set aside  the  decision

of the High Court in so far as it held that  the  operative  period  of  the

Scheme came to an end on 30.11.2000 and  that  there  could  be  no  further

extension of  time  limit.  Since  the  appellants  have  already  commenced

commercial operations, it now needs  to  be  assessed  by  the  State  Level

Committee whether in the facts of the case the appellants could  justifiably

have claimed extension under Clause 10 of the Scheme. We  direct  the  State

Level Committee to make such assessment in accordance  with  Clause  10,  in

three months of the receipt of this  decision.  Needless  to  say,  if  such

assessment is found in favour of the appellants, they shall be  entitled  to

the incentives and benefits under the Scheme.

24.   All  the  connected  matters  raise  identical  issues  and  challenge

rejection of their applications for extension of time.   In  each  case  the

Order passed by the concerned authority is similarly worded  and  passed  on

20.07.2005, i.e. the same date.  These connected appeals  are  also  allowed

with similar direction.

25.      The appeals stand allowed in terms as stated above.   No  order  as

to costs.

………………………..J.

(Anil R. Dave)

………………………..J.

(Uday Umesh Lalit)

New Delhi,

May 13, 2015

-----------------------

[1]    2004(6) SCC 465

[2]    1952 SCR 43

[3]    1968(2) SCR 366

[4]    1979(2)SCC 409

[5]    1981(1)SCC 11

[6]    1985(4) SCC 369

[7]    (2014) 4 SCC 186

-----------------------

30